GeoGuide

Project Proposal

Design and Implementation of a Context-Aware Tourist Guide System Incorporating Machine Learning Recommendations and Generative AI

Prepared for: First pre-defense, 24 October 2026

1.1 Project Information

| Item | Details |
| --- | --- |
| Project title | Design and Implementation of a Context-Aware Tourist Guide System Incorporating Machine Learning Recommendations and Generative AI (working name: GeoGuide) |
| Team members | Yerkebay Meirzhan, SE-2409 (full-stack developer) Sarsenbek Beknazar, SE-2427 (full-stack developer) |
| Supervisor | Alua Myrzakerimova |
| Programme | Software Engineering, Astana IT University |
| Repository | https://github.com/Meirzhan1/geoguide-diploma |
| Task tracker | https://meirzhan.youtrack.cloud/projects/GEO (project key GEO) |

1.2 Problem Statement

A tourist in an unfamiliar city usually cannot quickly obtain reliable information about the buildings and monuments they see. Printed guidebooks and audio guides are authored in advance and are not tied to what the visitor is looking at or asks. Searching the internet requires knowing what to search for and takes attention away from the visit. Human guides are not always available.

Existing digital products cover parts of this need. Camera search and map-based tools can recognize landmarks and, in some regions, answer questions about them; audio-tour platforms deliver pre-recorded content when a visitor approaches a stop; general AI assistants answer free-form questions but may produce unsupported statements (Chapters 3 and 4). For Kazakhstan, the supply of digital guides is limited and uneven (Chapter 2). The problem addressed by this project is how to combine camera recognition, trustworthy conversational answers and context-aware notifications in one mobile application for a defined pilot area, and how to measure whether it works.

1.3 Target Users

- Primary users: tourists visiting Kazakhstan who want immediate, reliable information about buildings and monuments, including visitors who speak English or Russian.

- Secondary users: local residents showing the city to guests.

- Stakeholders: city and tourism organizations that could provide verified content (not clients in this project; no formal agreement exists)

1.4 Aim and Objectives

Aim. To design, implement and evaluate a prototype of a context-aware tourist guide for tourist places across Kazakhstan, piloted in selected regions, that recognizes buildings from a camera image, answers questions from a verified knowledge base, notifies the tourist on arrival at a place of interest and recommends places according to declared interests.

Objectives.

- Establish the relevance of the problem through interviews and available data, and derive requirements with acceptance criteria (by 24 October 2026).

- Review the literature and existing systems and justify technology choices (by 24 October 2026).

- Design the architecture and the mobile interface and prepare a verification and evaluation plan (by 24 October 2026).

- Build a verified knowledge base and a reference image set for the pilot objects.

- Implement recognition with GPS-assisted candidate selection and a fallback for low confidence.

- Implement the AI guide chat with retrieval from the knowledge base and a refusal when support is missing.

- Implement arrival notifications with adjustable radius, and interest-based recommendations.

- Evaluate each component against its baseline, run a small usability test, and report results including limitations.

1.5 Expected Outcomes

- A working prototype for Android and iOS (or the platform available for demonstration) covering the four functions above for the pilot objects.

- A knowledge base of verified information and a reference image set for 12 pilot objects in six regions: Astana (Baiterek Tower, Khan Shatyr), Almaty city (Zenkov Cathedral), Almaty Region (Charyn Canyon, Kolsai Lakes, Lake Kaindy, Tamgaly petroglyphs), Turkistan Region (Mausoleum of Khoja Ahmed Yasawi, Arystan Bab Mausoleum), Jambyl Region (Aisha Bibi Mausoleum, Akyrtas) and Mangystau Region (Bozzhyra tract). Four objects are well known and eight are less visited places for which structured information is harder to find. New regions are added as data, without code changes.

- A documented API, source code in a Git repository with traceable tasks, and instructions to run and test the system.

- An evaluation report: recognition accuracy against a baseline, answer faithfulness against a no-retrieval baseline, notification trigger tests, and usability results.

1.6 Project Scope

Table 1.1 Scope

| In scope | Out of scope |
| --- | --- |
| Recognition of a limited set of pilot buildings from a camera image, with a confidence threshold and a fallback. | Recognition of arbitrary buildings anywhere in Kazakhstan or the world; full national coverage within the project. |
| AI guide chat limited to the pilot objects, answering from the knowledge base. | Itinerary and route planning, navigation, ticket booking and payments. |
| Arrival notifications for pilot places with adjustable radius and quiet hours. | Augmented reality overlays, gamification and audio narration (not required for the aim). |
| Interest-based recommendations using declared interests and context rules. | Learning recommendations from large numbers of users. |
| English and Russian content; Kazakh only if verified content can be prepared. | Full offline operation. |
| Backend API, database, mobile client and evaluation tools. | Production-scale deployment and user-account management beyond what the prototype needs. |

1.7 Engineering Complexity

The project involves several non-trivial engineering problems. Recognition must identify specific buildings under varied light and viewpoint and report uncertainty, which requires building a reference set, choosing and comparing models and calibrating thresholds. The AI guide must stay faithful to a curated knowledge base, which requires retrieval, prompt and refusal design, and measurable evaluation of unsupported statements. Arrival notifications must work within operating-system limits on background location, battery and latency. The components must be integrated through a documented API and be testable independently against baselines. The combination of computer vision, retrieval-augmented generation, geospatial logic and mobile development gives sufficient depth for a diploma project, while the limited pilot area keeps the scope realistic for two students.

1.8 Approach and Work Plan

Table 1.2 Indicative work plan

| Stage | Main work | Result |
| --- | --- | --- |
| 1. Analysis and design (to 24 Oct 2026) | Interviews, literature, systems and technology comparison, requirements, architecture, prototype, verification plan, repository and tracker. | First pre-defense package, tag pre-defense-1 |
| 2. Data and recognition | Select pilot objects, photograph them, write the knowledge base, implement recognition and the baseline comparison. | Recognition module with measured accuracy |
| 3. AI guide and recommendations | Retrieval, answer generation, refusal path, source labels, recommendation rules. | Chat module with faithfulness results |
| 4. Notifications and integration | Geofencing, notification settings, mobile client integration, API tests. | Integrated prototype |
| 5. Evaluation and report | Field tests, usability test, analysis, documentation, final demonstration. | Final pre-defense package |

1.9 Team and Responsibilities

Both students are full-stack developers and can work on any component. To keep individual contributions traceable, each work item in the tracker has one responsible student and a reviewer from the other. The ownership below is the initial split and can be adjusted in sprint planning.

Table 1.3 Ownership

| Area | Student 1 (Meirzhan Yerkebay) | Student 2 (Sarsenbek Beknazar) |
| --- | --- | --- |
| Backend and data | REST API, database, knowledge base and import tool | Support and code review |
| AI components | Retrieval and answer generation (AI guide), recommendations | Landmark recognition, baseline comparison and evaluation |
| Mobile client | Chat, place and profile screens | Camera, geofencing and notifications |
| Documentation and evaluation | Shared; each writes the sections of the components they own | Shared |

1.10 Main Risks

The main risks are insufficient recognition accuracy for similar buildings, unsupported answers from the language model, operating-system limits on background notifications, the effort needed to prepare verified content, and access to a language-model provider. They are analysed with mitigation, owners and dependencies in Chapter 10.